Student Enrolment Manager’s WBS

1. Widget Management System
   1. Initiation
      1. Evaluation & Recommendations
      2. Develop Project Charter
      3. *Deliverable:* Submit Project Charter
      4. Project Sponsor Reviews Project Charter
      5. Project Charter Signed/Approved
   2. Planning
      1. Create Preliminary Scope Statement
      2. Determine Project Team
      3. Project Team Kickoff Meeting
      4. Develop Project Plan
      5. Submit Project Plan
      6. *Milestone:* Project Plan Approval
   3. Execution
      1. Project Kickoff Meeting
      2. Verify & Validate User Requirements
      3. Design System

1.3.3.1 Design Database Structure

1.3.3.2 Design Particular Database

1.3.3.3 Design Overview Functional Software Structure

1.3.3.4 Design Particular Functional Components

1.3.3.5 Design UI/UX

1.3.3.6 Test Planning

1.3.3.7 Test Design

* + 1. Procure Hardware/Software
    2. Develop Software

1.3.5.1 Develop Database

1.3.5.2 Develop Functions

1.3.5.3 Develop UI/UX

* + 1. Install Development System
    2. Testing Phase

1.3.7.1 Database Test

1.3.7.2 Function Test

1.3.7.3 UI Test

1.3.7.4 Summarize Test Result

* + 1. Fix Bugs
    2. Setup Deployment
    3. Deploy System
  1. Control
     1. Project Status Meetings
     2. Summarize Risk
     3. Create Update Plan
  2. Closeout
     1. Audit Procurement
     2. Document Lessons Learned
     3. Update Files/Records
     4. Gain Formal Acceptance
     5. Archive Files/Documents